TEAM 10 MEETING MINUTES

Peer review service

2024-09-19

Chair: Jeremie Beaudoin

Secretary: Jeremie Beaudoin

Participants: Jeffrey, Haichuan, Ayman, François, Varun

Regrets:

Decision Items:

Frontend will use React, CSS, HTML

Backend will use MySQL, PHP server hosting, JavaScript

GitHub desktop has been installed on members’ computers

Haichuan will create the README

Varun will create the table for sprint planning

Jeremie will create the task breakdown on github issues

Varun and Jeremie will create user stories for “Implement Student and Instructor login system”

Ayman and François will create user stories for “Functionality for instructors to create teams and assign students to specific groups.”

Haichuan and Jeffrey will create user stories for “Ensure teams are visible to both students and instructors.”

Each member will create equivalent user stories for the task breakdown

Each member will log their own activities in the document provided in the repository

Next meeting will be on Saturday 12th

Discussion items:

Who will be assigned to which tasks